## Slide 1: 507 & 510: Workshop_09/24 – 09/25

## Slide 2: Agenda
Review status of Sprint 1
Review status of Sprint 2
Review and confirm the end – end process
Walk thru of Copilot use case

## Slide 3: SPRINT 1: Establish Mandate & Inventory Shadow AI
Deliverable | How It's Driven | Supporting Templates | Status | Accountable
AI Governance Charter and Risk Tiering | The charter is drafted in Sprint 1; risk tiering methodology is initiated. | Committee Charter | 3 Committee Charters is pending | Cybersecurity/Vendor Committee – Nick and Kuppu (10/2) Executive Team – Jason/Sebastian (9/25)
AI Inventory and Model Documentation | Shadow AI is discovered and inventoried. Existing AI systems are registered. | AI Intake Form AI Inventory Record | Closed | 
Enabling Services and Capability Requirements | High-level current-state assessment of data, platforms, and services. | Business Discovery Form AI Inventory Record (for existing capabilities) | Closed | 
Risk Register | Look at current Enterprise Risk Register and establish the Foundation | Control Register Template | Risk Register is Closed Template for Control Register will be established in 501 | NICK / KUPPU
Establish Foundation – Governance Committee | Risk Register | AI Inventory

## Slide 4: SPRINT 2: Identify & Prioritize AI Value Opportunities
Deliverable | How It's Driven | Supporting Templates | Status | Accountable
Prioritized AI Opportunity Portfolio | AI opportunities are assessed for value, feasibility, and strategic alignment. A portfolio view is created. | Business Discovery Form AI Opportunity Assessment Form AI Risk Assessment Form AI Intake Form & Register | AI Inventory Use Cases Complete Prioritized Use Case in Progress towards Business Discovery Form | MICAH – Business Process
Process Discovery ¦ Copilot use case – Walkthrough ( Illustrative) | Walk through of Governance and Use Case Prioritization process | Process on a Page Slide Workshop to Demo Use case | Closed – 09/24 | 
Value Realization Model and Budget Analysis | ROI, cost savings, and benefit metrics are defined for each opportunity. | AI Opportunity Assessment Form Value Realization Template Value Realization Register Business Owner Signoff Template | Dependency on Completion of Use Case Assessment | BCBS IDENTIFIED ACCELERE TO CONSULT
DPIA Assessment & NIST AI RMF Mapping & Security Assessment | Map use case to NIST AI RMF and conduct a Data Privacy for the prioritized use cases | NIST AI RMF Mapping Template Security Assessment Template DPIA Template DPIA SignOff Form | Dependency on Completion of Use Case Assessment | BCBS IDENTIFIED ACCELERE TO CONSULT
Establish PRIORITIZED USE CASE – PROCESS DISCOVERY | USE CASE ASSESSMENT| USE CASE PRIORITIZATION

## Slide 5
1. Resource has an idea and submits the Business Process Discovery Form
2. PMO receives form, and has cross functional team make an assessment
Should this be an AI project?
No
AI
Committees
Yes
Feasibility & Value Assessment
AI Risk Tiering Determination
AI/ Data Feasibility and Risk Assessment
AI Control Design & Integration Plan
AI Solution Technical Architecture Design
AI Solution Design
Clinical Simulation & Workforce Attestation
Model Validation and Testing
Production Deployment Authorization
Deployment Authorization
AI Incident Response & Circuit Breaker
Annual AI Compliance & Regulatory Filing
Continuous Telemetry & Drift Monitoring
Ongoing Monitoring and Compliance
3. AI use case is captured into the AI register and Assessment is triggered
4. Inputs from these assessments leads to the value realization and use case prioritization
5. If passing these assessments and use case is prioritized, then information is input into the AI Intake form for the Governance Committee approval
Build Value Realization Model
Rank the use case
Score value feasibility and risk
Use Case Prioritization
6. AI Governance Committee makes decision on investment after reviewing all information in the AI Intake Form
Pre-Deployment Model Validation & Bias Testing
Gov S2_05 Business Process Form
Gov S1_03 AI Intake form
Gov S1_04 AI Registry
Gov S2_06 Opportunity Assessment
Gov S2_07 AI Risk Assessment
SSP S1_02 NIST Mapping
Third Party Vendor AI Due Diligence
Enterprise Security AI Architecture Review
Data Protection Impact Assessment
Data Privacy Review and 3rd Party Risk Assessment
Gov S2_08 Portfolio Prioritization
SSP S2_05 – SSP S2_07, SSP S2_09
Gov S2_09,10 Value Realization model and Signoff
SSP S2_08
SSP S1_05
Gov S1_03 AI Intake form
Gov S2_11 Benefit Owner Signoff
7. AI Solution Architects review policies to identify mandated controls and seek approvals through the identified
WB 1, 4
S4A
Clinical Safety & Protocol Assurance
Legal and Regulatory SOP
Workforce competency development
Operational Readiness
WB 2, 3, 5
Template 7,8, 18
Template 11
8. Handover package will be given for implementation
Template 12, 13, 14
RACI (Pol 01-10) RACI – S3

## Slide 6
1. Resource has an idea and submits the Business Process Discovery Form
2. PMO receives form, and has cross functional team make an assessment
Should this be an AI project?
No
AI
Governance
Committees
Yes
AI/ Data Feasibility and Risk Assessment
Data Privacy Review & 3rd Party Risk Assessment
AI Solution Design
Model Validation and Testing
Deployment Authorization
3. AI use case is captured into the AI register and Assessment is triggered
4. Inputs from these assessments leads to the value realization and use case prioritization
5. If passing these assessments and use case is prioritized, then information is input into the AI Intake form for the Governance Committee approval
6. AI Governance Committee makes decision on investment after reviewing all information in the AI Intake Form
Use Case Prioritization
Ongoing Monitoring and Compliance
AI Operational Readiness
7. AI Solution Architects review policies to identify mandated controls and seek approvals through the identified
8. Handover package will be given for implementation

## Slide 7: Regulatory Mapping Feeds the Control Functions
7
UNDERSTAND USE CASE
↓
ASSESS Opportunity
↓
MAP REGULATORY / POLICY
↓
UNCOVER GOVERNANCE REQUIREMENT
↓
IDENTIFY CONTROL REQUIREMENT
↓
DEFINE CONTROL FUNCTION
↓
IMPLEMENT CONTROL
↓
GOVERNANCE EVIDENCE
Example: Protect Confidential Legal Information
Regulatory / Legal Context: Attorney-client privilege and applicable information protection obligations.
↓
GOVERN
Define accountability, policy and approval requirements.
↓
IDENTIFY
Identify privileged data, users, systems and data flows.
↓
PROTECT
Apply least privilege, access controls, data protection and DLP.
↓
DETECT
Monitor access, usage and policy events.
↓
RESPOND
Contain and investigate potential exposure.
↓
RECOVER
Restore normal operations and update controls.

## Slide 8: The solution pipeline
Data Source
Legal drive (Z:\) containing legal research materials, attorney work product, and legal questions from business units
Retrieval Layer
Copilot indexes and retrieves relevant documents from the legal drive based on natural-language queries
Generation Layer
Copilot synthesizes retrieved materials into legal research summaries and draft work product
Human Layer
Attorneys review, validate, and approve all outputs before internal or external use
Access Layer
Limited to attorneys in the Legal Department; RBAC + FIDO2 MFA enforced
Legal Drive (Z:)
Copilot retrieves
Copilot generates
Attorney reviews
Work product released

## Slide 9: Copilot specific risks
Invalid or biased output
Response attribution to original source documents; attorney professional judgment
Inappropriate use
Access limited to Legal Department; use case restricted to legal research
Privilege/confidentiality exposure
Access controls on legal drive; attorney review before external release
Prompt injection
Microsoft Copilot prompt injection protections (OWASP LLM01)
Hallucination
Response attribution enables attorney verification (Continuous evaluation framework)
Model drift
Attorney feedback and response quality monitoring

## Slide 10: Copilot specific Human Oversight
Attorney Review
All outputs reviewed using professional judgment
External Release Approval
Chief Legal Officer approves external release of AI-generated work product
Override Capability
Attorneys can reject, edit, or override any Copilot output
Deactivation Procedures
exist to disengage Copilot if performance is inconsistent
Monitoring
Monthly review of AI outputs and attorney feedback

## Slide 11: Copilot specific Governance Mapping
GOVERN
AI inventory registers BeccaBot;
risk tier assigned; vendor policies verified; training completed
MAP
Deployment context documented (legal drive, MPSA, internal use);
impact characterized (indirect, low magnitude)
MEASURE
Performance metrics defined (time saved, response time, cost reduction);
security controls verified (SOC 2, HITRUST, ISO 27001);
privacy evaluated (no PHI)
MANAGE
Risk mitigation plan active (attorney review, access controls, deactivation procedures);
third-party risk managed (Microsoft MPSA, BAA, DPA)

## Slide 12: Copilot specific Vendor Risks mapping
Vendor Microsoft
Contract
Microsoft Product and Services Agreement (MPSA); SHI Cloud Solution Provider
HIPAA BAA
Yes
DPA
Yes
Certifications
SOC 2 Type II, HITRUST, ISO 27001
Data Use Restriction
Customer data not used to train foundation models
Right to Audit
Yes, annual third-party audit rights
AI Indemnification
Yes, MPSA Addendum covers AI IP & data breach
Sub processor Transparency
Yes, disclosed under MPSA

## Slide 13
Copilot: From Business Need to Controlled Operation
How the AI Governance and SSP process takes the Microsoft Copilot legal research use case from idea to approved operation
Copilot
Microsoft Copilot + RAG
Retrieve | Synthesize | Accelerate
1
Identify the Use Case
Business need and intake
Legal research is manual and time-consuming
Business outcome and use case defined
Proposed tech: Copilot + RAG over the legal drive
Owners named: business, legal, tech, governance
Artifacts: AI Intake / Inventory; Use-Case & Process Map
2
Assess & Prioritize
Risk tier, scope and path
Initial assessment: Tier 3 (proposed), score 27/100
Validate risk tier and mandatory gates
Identify key risk factors
Choose path: Standard or AI COE deep dive
Artifacts: AI Risk Register
3
Complete the SSP
Security, safety, privacy, architecture
Examine how Copilot really works, from legal drive to attorney review
Four lenses, detailed below
Produces requirements, evidence plan, gaps, residual risks
Artifacts: Security Assessment / SSP; Safety Assessment; Privacy Assessment
4
Address Findings & Prove
Remediation, POC, evidence
Log findings in the risk and control register
Define controls and remediation
Run a controlled POC: retrieval, attribution, output quality
Independent review of results
Artifacts: Combined Risk & Control Register; POC / Verification Evidence
5
Authorize to Operate
Governance gates, deployment
Leadership reviews business case and SSP evidence
Go-live checklist: scope, security, safety, privacy, vendor and architecture
Outcome: approved configuration, access, monitoring
Artifacts: Governance Decision & Gate Records
6
Operate & Improve
Monitor, reassess, adapt
Measure value: time saved, response time
Review output quality and source attribution
Monitor security events and config changes
Reassess if scope, data or users change; intervene if needed
Artifacts: Operating & Monitoring Procedures
What the SSP assessment examines
Security
Can Copilot retrieve only documents the requesting attorney is authorized to access?
Evidence: Access control config, connector permissions, audit logs
Safety
Can Copilot fabricate citations or omit relevant authorities? Is prompt injection addressed?
Evidence: Safety test results, prompt injection protections
Privacy
Does the repository hold only legal research material, with retention and handling followed?
Evidence: Data classification, retention (7 years), audit trails
Architecture
Does the deployed architecture match the proposed design and data-processing services?
Evidence: Architecture diagrams, config settings, Microsoft docs
SSP outputs (feed Stage 4)
Control requirements
Evidence plan
Gaps to be fixed
Residual risks
The Result – Basis of the Illustration
A secure, governed, value-driven Copilot deployment for the Legal Department
2 hrs/week
per attorney saved
$55,000
annual benefit
267%
annual ROI
< 4 months
payback period
Tier 3 (Low Risk)
internal use only
Notes: Six-stage governance workflow for Copilot (Microsoft Copilot + RAG legal research). Stage 3 is expanded into the four SSP lenses. Templates and artifacts support every stage.

## Slide 14: AI Governance Process Flow
SIMPLIFIED VIEW

## Slide 15: AI governance process
AI Governance
Business as usual
1 Identify & Define
2 Intake & Registration
3 Opportunity Assessment
4 Use Case Prioritization
Decline recorded
at Prioritization
High risk?
No
10 Implement & Operate
Go
7 Value Modelling & Signoff
9 Authorize
Go or No-Go
Yes
5 Detailed Assessment
6. Solution Design
No
Feasible?
Yes
AI Center of Excellence
(AI COE)
Workforce development
Skills for the team building the use case
11 Operational Governance
Yes
Proven
already?
8 Proof of Value
No
Successful?
No
Yes
Notify Decline

## Slide 16: AI COE and workforce development
5
AI COE
Inputs
Outputs
Use case details
Evaluation criteria
Enterprise Architecture requirements
Security requirements
Evaluation results
Identified constraints
Lessons learned
Training needs
Virtual cross-functional team
Detailed assessment
Proof of value
Best practices and lessons learned
Learning environment
Workforce development
Role requirements
Curriculum
Competencies
Learning platform
Notes: Supporting slide for questions about the AI COE: the inputs it receives, its four functions, what it produces, and the role of workforce development.

## Slide 17: How templates and roles map to the process
3
Template | Roles | 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | Reference
Committee Charter, Roles and Responsibilities | AI Governance Committee | ● |  |  |  |  |  |  |  |  |  |  |  | GOV_S1_02, SSP_S1_03
Policies and RACI | AI Governance SME | ● |  |  |  |  |  |  |  | ● |  | ● | ● | W1, W4
Business Process Discovery | Business user, Process Owner |  | ● |  |  |  |  |  |  |  |  |  |  | GOV_S2_05
AI Intake Register | AI Governance SME | ● |  | ● |  |  |  |  |  |  |  |  |  | GOV_S1_04
AI Intake Form | AI Governance SME, with SME input |  |  | ● | ○ |  |  |  |  |  | ● |  |  | GOV_S1_03
Opportunity Assessment | AI, Data and Financial SME |  |  |  | ● |  |  |  |  |  | ● |  |  | GOV_S2_06
Risk Assessment | Compliance SME |  |  |  | ● |  |  |  |  |  | ● |  |  | GOV_S2_07
Security and Privacy Assessment | AI, Data and Compliance SME |  |  |  | ● |  |  |  |  |  | ● |  |  | SSP_S1_05
Portfolio Prioritization | AI Governance SME | ● |  |  |  | ● |  |  |  |  |  |  |  | GOV_S2_08
NIST and Regulatory Mapping | Compliance SME |  |  |  |  |  | ● |  |  |  | ● |  |  | SSP_S1_02
Vendor Risk | Compliance SME, IT SME |  |  |  |  |  | ● |  |  |  | ● |  |  | SSP_S2_08
Privacy Impact Assessment Validation and Sign-off | Data SME, DPO |  |  |  |  |  | ● |  |  |  | ● |  |  | SSP_S2_05, 06, 07, 09
Clinical and Bias Assessment* | Clinical SME |  |  |  |  |  | ● |  |  |  | ● |  |  | T07, T08
Risk & Control Register | Compliance SME, IT SME, AI Governance | ● |  |  |  |  |  |  |  |  |  |  |  | SSP_S1_03
Solution Design and Technical Controls | Compliance SME, IT SME |  |  |  |  |  |  | ● |  | ● | ● | ● |  | W2, W3, W5
Value Realization Model | AI Governance SME, Benefit Owner |  |  |  |  |  |  |  | ● | ● | ● | ● |  | GOV_S2_09
Value Realization Register | AI Governance SME | ● |  |  |  |  |  |  | ● |  |  |  | ● | GOV_S2_10
Benefit Owner Sign-off | Benefit Owner |  |  |  |  |  |  |  | ● |  | ● |  |  | GOV_S2_11
Delivery and Operations | AI COE, IT SME |  |  |  |  |  |  |  |  |  |  |  | ● | Sprint 4 templates
Process steps
0
Governance Function Setup
1
Identify & Define
2
Intake & Registration
3
Opportunity Assessment
4
Use Case Prioritization
5
Detailed Assessment
6
Value Modelling
7
Proof of Value
8
Authorize
9
Solution Design
Key
●
Produced or used at this step
○
AI Intake Form completed as the case progresses
Reviewed at this step
Risk decision: low risk skips step 5
*
Optional, depends on the use case
10
Implement & Operate
11
On Going Governance
Notes: Rows follow the order of the process. Columns 0 to 9 are the process steps. A filled circle shows where a template is produced or used. The open circle shows the AI Intake Form being completed as the case moves through step 3. Yellow shows a template being reviewed at that step: step 8, Authorize, is where all templates come together as one package for the decision. Green at step 4 is the risk decision: a low-risk use case skips step 5 and goes to step 6. Items marked with an asterisk are optional and depend on the use case. The Control Register reference is still to be confirmed.

## Slide 18: Roles and responsibilities
4
Role | Responsibility | Fills in | Outcome
AI Governance Committee | Sets up the governance function before use cases arrive | Committee Charter, Roles and Responsibilities | Committee, charter and decision rights in place
Business user | Raises the business need | Business Process Discovery | Business need captured
Process Owner | Describes the current process and the change needed | Business Process Discovery | Process change described and ready for AI intake
PMO | Routes the business process request to the right team | None | AI Governance team receives the request
AI Governance SME | Registers and prioritizes use cases, builds the value model, authorizes use cases and oversees value delivered | Policies and RACI, AI Intake Register, AI Intake Form, Portfolio Prioritization, Value Realization Model and Register | Opportunity registered and assessment started; use cases prioritized and authorized
AI SME | Assesses whether AI is the right fit | Opportunity Assessment, Security and Privacy Assessment | AI feasibility assessed
Data SME | Assesses data feasibility and data sensitivity | Opportunity Assessment, Security and Privacy Assessment, Privacy Impact Assessment | Data feasibility and sensitivity assessed
Financial SME | Assesses cost and expected financial value | Opportunity Assessment | Financial viability (return on investment) assessed
Compliance SME | Assesses risk and regulatory obligations and defines control requirements | Risk Assessment, Security and Privacy Assessment, NIST and Regulatory Mapping, Vendor Risk, Control Register, Solution Design and Technical Controls | Risks, obligations and control requirements identified
IT SME | Defines how controls are built and supports delivery | Vendor Risk, Control Register, Solution Design and Technical Controls, Delivery and Operations | Solution design verified; infrastructure and security tooling confirmed
DPO | Evaluates data privacy | Privacy Impact Assessment Validation and Sign-off | Privacy impact assessment signed off
Clinical SME | Assesses clinical and bias impact where the use case needs it | Clinical and Bias Assessment* | Clinical and bias assessment completed
Benefit Owner | Agrees the value metrics and signs off the expected benefits | Value Realization Model, Benefit Owner Sign-off | Value metrics agreed and benefits signed off
AI COE | Runs the detailed technical assessment and proof of value, and verifies whether the solution is proven | Delivery and Operations | Feasibility and proof of value results returned to AI Governance
Enterprise Architecture | Provides architecture requirements to the AI COE | None | IT architecture needs verified and alignment confirmed
Workforce development | Builds skills for the team building the use case | None | AI COE team has the AI skills it needs
Business as usual team | Implements and operates authorized use cases | None | Use case in live operation
AI Governance
Business
Subject matter experts
AI COE and support
Business as usual
Notes: Roles are listed in the order they appear in the process, using the same names as the templates and roles matrix. "Fills in" lists the templates each role completes, taken from the matrix. "Outcome" is what the role hands on to the next step. Apurva is sending a separate sheet with each role's inputs and outputs; this slide may be refined once it arrives.

## Slide 19: Governance Demonstration Copilot for legal
From AI Capability to Controlled Business Use

## Slide 20: Before governing AI, understand the business activity
ASSESSMENT · THE COPILOT FOR LEGAL USE CASE
20
WHO
Legal users · Attorneys · Legal operations
WHERE
Microsoft 365 · Internal legal repositories · Corporate Copilot environment
WHAT
Summarize documents · Research information · Draft responses · Generate content
WHAT DATA
Legal documents · Confidential & privileged information · User identity · Prompts and responses
WHAT DECISIONS
AI assists the user; the human remains responsible for consequential use
AI USE CASE
Copilot
for Legal
Why this matters
The governance requirement is driven by
how AI is being used in the business process, not simply by the fact that AI is present.

## Slide 21: What Are We Demonstrating?
21
How does governance operate when AI becomes part of everyday work?
We will follow a day in the life of a Legal professional through a normal working day and observe:
Business Activity
Risk
Requirement
Policy
Control
Outcome
Evidence

## Slide 22: Meet Maria
22
A Day in the Life of a Legal Professional
Maria - Legal Counsel
Maria uses Copilot as part of her normal workday.
She may use it to:
Review contracts
Find information
Compare documents
Prepare legal communications
Summarize information
Prepare recommendations
But throughout the day, different questions arise:
1
What is Maria allowed to do?
2
What information is appropriate to use?
3
What protections are required?
4
When must Maria make the decision herself?
5
What can the organization prove afterward?
Let's follow Maria through her day.

## Slide 23: Start Work
23
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
8:30 AM
Maria begins her day
Maria signs in and begins working on matters assigned to her.
She needs access to the information required for her role.
What could go wrong?
Maria could try to connect with her Personal Laptop, or Gain Access to Co-Pilot without completing Multi Factor Authentication or May not belong to Legal Department where the functionality is rolled out
What does the organization require?
Only an appropriately identified and authorized worker should be able to use the organization's AI capability and business information.
What does Maria experience?
She signs in and gets access to the work she is permitted to perform.
Governance behind the scene
Identity
Appropriate Access
Policy Enforcement
Evidence

## Slide 24: Find Information
24
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
09:00 AM
Maria needs information to answer a legal question
Maria asks:
“Tell me everything about this supplier.
Copilot helps Maria locate relevant information.
The question is not:
"Can Copilot find information?"
The question is:
"Which information should Maria be able to find?"
What does the organization require?
Information should be available according to the worker's role, business need and authorization.
What does Maria experience?
Relevant information is available. Information outside her authorized work remains outside the conversation.
Governance principle Access should follow business responsibility - not simply information availability.
Period DEMO
Maria is assigned a supplier agreement.
11:00 Broad

## Slide 25: Review an Assigned Contract
25
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
10:00 AM
Maria asks Copilot to help review a contract
Maria reviews all the identified documents and then asks Copilot to help summarize termination obligation:
Should the asset be Returned or Deleted?
Termination provisions
Within how Many days ?
Supplier obligations
Key changes from the previous version
What could go wrong?
AI could expose information from matters Maria is not authorized to access or combine information from unrelated work.
What does the organization require?
AI-assisted work must remain within the information and business activities Maria is authorized to perform.
What does Maria experience?
Copilot helps with the contract Maria is working on - without opening the door to unrelated matters.
Business outcome Maria gets assistance within the boundaries of her work.
11:00 Focussed

## Slide 26: Work With Sensitive Information
26
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
10:30 AM
Maria encounters sensitive information
The contract and related documents may contain information that requires additional protection.
Depending on the matter, information may involve:
Confidential legal information
Personal information
Business-sensitive information
Regulated information, where applicable
What could go wrong?
Information could be exposed, combined, retained or shared in ways that are inconsistent with its sensitivity or applicable obligations.
What does the organization require?
The way information is handled must reflect:
Sensitivity
+
Purpose
+
Applicable Policy
+
Regulatory Obligation
What does Maria experience?
The information receives the level of protection required for the work she is performing.
“Summarize our litigation strategy notes for the provider network dispute."

## Slide 27: Prepare a Legal Response
27
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
12:00 PM
Copilot helps Maria prepare a response
Maria asks Copilot to draft a response based on the contract and relevant information.
Copilot produces a draft.
What could go wrong?
The response could contain:
An incorrect interpretation
Missing context
Unsupported conclusions
Information that should not be disclosed
What does the organization require?
AI-generated content must be reviewed appropriately before it is relied upon for consequential legal work.
What does Maria experience?
Copilot accelerates the work. Maria reviews the result before using it.
Key principle AI assists the professional. It does not replace professional accountability.
Vendor DATA

## Slide 28: A Request Falls Outside Maria's Role
28
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
1:30 PM
Someone asks Maria for information from another legal matter
A colleague asks:
"Can you use Copilot to pull the negotiation notes from that other matter?"
Maria is in the Legal department.
The information exists.
She has access to Copilot.
So why shouldn't she simply retrieve it?
Because being able to use AI does not mean being authorized to access every piece of information.
What does the organization require?
Access must reflect:
Who the worker is
+
What they are doing
+
Why they need the information
What does Maria experience?
The request is restricted because the information is outside the permitted scope of her work.
Governance principle Authorization follows the business need - not the existence of the information.
DEMO 2/4

## Slide 29: Prepare Information for Sharing
29
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
2:30 PM
Maria is ready to share her work
Maria prepares information for a business stakeholder.
Before sending it, another question arises:
"Can this information be shared in this form, with this person, for this purpose?"
What could go wrong?
Information that is appropriate for internal legal work may not be appropriate for external or broader distribution.
What does the organization require?
Information must be protected according to:
Sensitivity
Intended recipient
Business purpose
Applicable policy
Regulatory requirements
What does Maria experience?
The organization helps prevent inappropriate disclosure while allowing legitimate business communication.

## Slide 30: A Legal Decision Requires Human Judgment
30
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
3:30 PM
Copilot provides a recommendation
Maria asks Copilot:
“Can we agree to renew our document management contract and help prepare the letter"
Copilot produces an answer.
Now the critical question:
Can Maria simply accept the AI-generated answer?
No technology can remove the need for appropriate human accountability in a consequential legal decision.
What does the organization require?
The accountable Legal professional must:
Review the AI output
Validate the relevant facts
Apply professional judgment
Make or approve the consequential decision
What does Maria experience?
Copilot assists. Maria remains accountable.
Governance principle The more consequential the decision, the clearer the human accountability must be.
License DEMO

## Slide 31: Can the Organization Prove What Happened
31
8:30 AM
›
9:00 AM
›
10:00 AM
›
10:30 AM
›
11:00 AM
›
12:00 PM
›
1:30 PM
›
2:30 PM
›
3:30 PM
›
4:30 PM
4:30 PM
Maria's workday is almost over
Throughout the day, AI has helped Maria:
Find information
Review documents
Prepare content
Analyze information
Develop a legal response
But governance is not complete simply because controls operated.
The organization also needs to know:
Who used AI?
What business activity was being performed?
What information was involved?
What protections applied?
When was access restricted?
Where was human review required?
What decision or action resulted?
What evidence remains?
The question "Can we prove that governance operated when it mattered?"
Business outcome The organization can demonstrate how AI was used and how the associated risks were managed.

## Slide 32: What Maria's Day Demonstrated
32
Governance was embedded in the work
Maria's Activity | What Maria Experiences
Start work | Appropriate access
Review contract | Relevant assistance
Find information | Relevant information
Work with sensitive data | Appropriate safeguards
Use only what is needed | Focused information
Prepare response | AI-assisted drafting
Request outside role | Request restricted
Share information | Appropriate sharing
Make legal decision | Professional review
End the day | Governable activity
The important point
Governance was transparent to Maria. She performed her job. Governance operated through the job.
What Could Go Wrong | Control Requirements
Wrong person gains access | Identity & access requirements
Unrelated information exposed | Authorized use
Information outside role retrieved | Information access boundaries
Inappropriate handling | Protection requirements
Unnecessary information exposed | Purpose-based use
Incorrect AI-generated content | Human review
Unauthorized access | Authorization boundary
Inappropriate disclosure | Sharing protections
AI replaces human judgment | Human accountability
No evidence of governance | Monitoring & evidence
GOVERNANCE

## Slide 33: Govern the AI-enabled business process
33
The outcome is: Controlled Business Use of AI
AI Capability
Business Use Case
Risk & Requirement
Policy
Control
Implementation
Human
Oversight
Evidence
What we demonstrated today
Maria used AI throughout her working day.
Sometimes AI helped.
Sometimes information was restricted.
Sometimes additional protection was required.
Sometimes Maria needed to review the result herself.
And throughout the day:
Governance operated behind the work.

## Slide 34: From Demonstration to Operating Model
34
The demonstration is a small example of the enterprise governance model
The same approach can be applied to other AI-enabled business processes.
Every use case answers:
What is the business activity?
What could go wrong?
What do we require?
What policy governs it?
What control makes it real?
Who remains accountable?
What evidence demonstrates it worked?
The result
Same governance outcomes. Different operating model.
The governance framework scales across business functions, AI capabilities and use cases.

## Slide 35: Questions & Discussion
Copilot for Legal - Governance Demonstration

## Slide 36: Sprint Plan moving forward
Week of 09/28
    Sprint 3 (Policy Review, Practice the AI Governance Process End-to-End for the 3 to 6 Use Cases)
Week of 10/05
    Sprint 4 (AI COE Processes/Functions and Workforce Development for the Copilot Use Case)
Week of 10/12
    Sprint 4 (Prioritize and Select a Use Case for the AI COE, Perform the Detailed Assessment)
Week of 10/19
    Sprint 5 (Design the Solution - Data, Infrastructure, Controls, etc.)
Week of 10/26
    Sprint 5 (Finalize the Complete Package)